# Project Charter

## Project Title

Ecopack Sustainable Packaging Innovation Project

## Project Sponsor

Ecopack Management Team

## Project Manager

Project Team

## Project Methodology

Agile Project Management (Scrum Framework)

## Project Duration

24 Months

## Estimated Budget

€500,000 – €1,000,000

## Project Background

In this regard, it is possible to say that Ecopack is an extremely successful family business operating in the field of food packaging. As the significance of sustainability grows higher, the company plans to expand its range of products by manufacturing eco-friendly products and improving its project management through digitalization. This particular project is anticipated to contribute to achieving organizational goals.

## Project Purpose

Objectives of this Project include developing and introducing innovative packaging solutions using Agile project management processes to enhance collaboration, planning, and delivery.

## Project Objectives

- Create food packing strategies that are environment-friendly.

- Design products which can sustain and are environment-friendly.

- Encourage teamwork using Agile methods.

- Improve customer satisfaction and competitiveness.

- Comply with industrial and environmental rules and regulations.

## Project Scope

### In Scope

- Market and competitor research

- Stakeholder analysis

- Sustainable packaging design

- Prototype development

- Risk management

- Product testing and evaluation

- Marketing and launch planning

### Out of Scope

- Construction of new facilities

- Expansion into non-food packaging sectors

- Operations outside the selected target market

## Key Deliverables

- Project Charter

- Work Breakdown Structure (WBS)

- Project Schedule and Gantt Chart

- Stakeholder Register

- Risk Register

- Sustainable Packaging Prototype

- Testing Report

- Product Launch Plan

- Project Closure Report

## Key Stakeholders

- Ecopack Management

- Project Team

- Suppliers

- Customers

- Regulatory Authorities

## Key Risks

| Risk | Mitigation |
| --- | --- |
| Supplier Delays | Alternative suppliers identified |
| Budget Overrun | Regular budget reviews |
| Regulatory Changes | Continuous compliance monitoring |
| Schedule Delays | Sprint reviews and progress tracking |

## Success Criteria

- The project was delivered under the allocated budget.

- Deliverables were delivered within 24 months.

- A sustainable packaging solution was successfully created.

- Stakeholder satisfaction was recorded.

- Project goals were accomplished and approved by the stakeholders.

## Approval

Project Sponsor Approval Required